

**GENERAL SIR JOHN KOTELAWALA DEFENCE UNIVERSITY**

BACHELOR OF SCIENCE IN COMPUTER SCIENCE/ COMPUTER ENGINEERING/ SOFTWARE ENGINEERING

**GROUP PROJECT IN SOFTWARE DEVELOPMENT**

**Weekly Progress Report**

**\*This report should be submitted every Monday of each week**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Month** | 03 | | **Week Number** | 15 |
| **Group Number** | 07 | | | |
|  | **Student Name** | | **Index Number** | **Signature** |
| **Member 1** | **BDSD Dougles** | | **D/BCE/23/0002** |  |
| **Member 2** | **RMM Ranathunnga** | | **D/BCE/23/0004** |  |
| **Member 3** | **PHDB Nayanakantha** | | **D/BCE/23/0008** |  |
| **Member 4** | **RBHP Rathnamalala** | | **D/BCE/23/0014** |  |
| **Member 5** | **PRMK Herath** | | **D/BCS/23/0009** |  |
| **Project Title** | Computer store management system with AI Chatbot | | | |
| **Date of submission** | **10/07/2024** | | | |
| **Work Carried out during this week** | | | | |
| * Had a meeting with a mentor. * Finished 75% of the code of the AI chatbot * Finished UI of Database Management System * Finished the interface of the system | | | | |
| **Problems Encountered** | | | | |
| * Problems occurred when typing the chat bot code. * Problems occurred when creating the interface. * In the progress review viva, the panel told that our design was not good. | | | | |
| **Planned work that were unable to carry out during this week with reasons** | | | | |
| * Finished all the work that had to be done this week. | | | | |
| **Work planned for the next week** | | | | |
| * Trying to do documentation more. * Trying to write a research paper for our project. * Trying to finish the code for chat bot. | | | | |
|  | | | | |
| **Student Progress** | | |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | |  | More than enough | x | Sufficient |  | Not Enough |  |   Nothing | | |
| **Further Comments (if any)** | |  | | |
| **Supervisor Name** | | **Dr. BVKI Vidanage** | | |
| **Supervisor Signature** | | **BVKI Vidanage** | | |